## Slide 1: Molecules in 3D
Cs Capstone Progress Report
Prepared By
Group 63
Joshua Lioy, Corynna Park, Jackson Wells

## Slide 2: Week 1: September 25th – 29th
Activities:
Project preferences submitted
Problems & Solutions:
N/A

## Slide 3: Week 2: October 2nd – 6th
Activities:
Projects were assigned, group members made contact with each other and exchanged contact information
The client was met with on October 5th, where our group received an overview of the project and purpose
A meeting time was established with the TA
Problems & Solutions:
A fire alarm went off preceding our meeting with the client, the meeting resumed after the alarm was turned off
TA’s suggested meeting times don’t work for any group members. An email conversation dealt with the confusion

## Slide 4: Week 3: October 9th – 13th
Activities:
Problem statement was completed and submitted
First TA meeting on October 10th
Group met with the client for a tour of the lab where the 3D printer is housed on October 12th. The general workflow for producing monochromatic prints was reviewed and the group was shown multiple printed models
Problems & Solutions:
N/A

## Slide 5: Week 4: October 16th – 20th
Activities:
Problem statement was finalized by the group and sent to the client for approval
Client suggested a few minor edits, which were corrected. Document was approved after these changes were made
TA meeting on October 17th. The group was advised to begin creating user stories for the project
The group began producing test prints with the 3D printer
Problems & Solutions:
N/A

## Slide 6: Week 5: October 23rd – 27th
Activities:
Requirements document submitted
TA meeting on October 24th, requirements document expectations and purpose were discussed
The group met on October 26th to work on the requirements document and establish a meeting time with the client
Problems & Solutions:
N/A

## Slide 7: Week 6: October 30th – November 3rd
Activities:
Client meeting on October 31st, turned into a group meeting addressing the structure of the requirements document final draft
The requirements document was sent to the client for approval, after minor changes, approval was received
TA meeting on October 31st, general discussion
Problems & Solutions:
Client failed to attend scheduled meeting, email contact was established and the situation was explained

## Slide 8: Week 7: November 6th – 10th
Activities:
Computer Login was supplied for the printing workflow
Group met in the lab to discuss technology review information and go over in-depth operation of the 3D printer
TA meeting on November 7th, the technology review was discussed
Problems & Solutions:
Components of the technology review appear to be small in scope, lacking the variability required for investigation

## Slide 9: Week 8: November 13th – 17th
Activities:
Technology reviews were submitted
TA meeting on November 14th, technology reviews were discussed and a question about software licensing was addressed
Peer reviews of technology reviews conducted in class
Problems & Solutions:
Software tool to be utilized in the project requires a license

## Slide 10: Week 9: November 20th – 24th
Activities:
Final drafts of technology reviews were submitted
No TA meeting
Problems & Solutions:
N/A

## Slide 11: Week 10: November 27th – December 1st
Activities:
Group met in lab to discuss the design document on November 28th
TA meeting November 28th, the differences between the design document and the requirements document were discussed
Design document submitted
Problems & Solutions:
N/A

## Slide 12: Week 11: December 4th – 8th
Activities:
Submitted progress report
Group completes term 1 of 3 of the computer science capstone series
Problems & Solutions:
N/A